🥧 Pie & Mash UK

A Directory & Gamified Check-In App

Full Project Plan & Technical Specification

# 1. Executive Summary

Pie & Mash UK is a cross-platform mobile application (iOS & Android) that celebrates and preserves the rich cultural heritage of traditional pie and mash shops across the United Kingdom. The app will serve as a comprehensive living directory of these beloved establishments while engaging users through gamified check-ins, badges, social features, and community-driven content.

This document outlines the full project plan, technology choices, feature set, data architecture, and phased delivery roadmap required to build and launch a compelling, scalable app.

# 2. Vision & Goals

## 2.1 Core Vision

To become the definitive digital companion for lovers of traditional pie and mash — helping people discover, visit, and celebrate these iconic British institutions before they disappear from the high street.

## 2.2 Target Audience

- Pie and mash enthusiasts across the UK

- Tourists and food heritage explorers

- Local history and food culture communities

- Families passing on a generational food tradition

# 3. Feature Set

## 3.1 Core Features

### Shop Directory

- Full searchable directory of traditional pie & mash shops across the UK

- Each listing includes: name, address, phone number, website, social links

- Rich photo galleries (multiple images per shop)

- Opening hours with live 'open now' indicator

- Price range indicator

- Historical background and founding year

- Menu highlights (traditional: pie, mash, liquor, eels)

- Accessibility information

- Parking and transport links

### Location & Navigation

- Map view of all shops with interactive pins

- 'Find near me' using device GPS

- Distance-sorted list view

- One-tap directions via Apple Maps / Google Maps

- Offline map caching for areas the user has visited

- Route planning to visit multiple shops in one trip

### Gamification System

- Check-in at a shop when physically present (GPS-verified within 200m radius)

- Visit history log with timestamps and photos

- Points system: earn points per visit, first visit bonus, repeat visit rewards

- Badge / achievement system (see Section 3.2)

- Personal leaderboard and national leaderboard

- Challenges: weekly and seasonal challenges (e.g., 'Visit 3 shops in one day')

- Streaks: consecutive week visit streaks

### Social & Community Features

- User profiles with avatar, bio, and visit stats

- Share visits to social media (Instagram, X, WhatsApp)

- Upload photos to a shop's community gallery

- Comment threads on shop listings

- Follow friends and see their recent visits in a feed

- 'Pie Pals' — friend challenges (race to visit X shops)

### Friend Groups

- Create a named group and invite friends via a shareable link or username search

- Group admin role — the creator is admin by default, transferable to any member

- Group admin can create custom challenges exclusive to that group (e.g. 'Visit every shop in Essex this month')

- Group challenge types: first to check in, most visits in a time period, complete a specific shop list

- Group leaderboard — points and visit counts ranked within the group

- Group activity feed — see every member's check-ins and badge unlocks in real time

- Group chat — simple in-app messaging thread for all group members

- Group badges — special badges only earnable through group challenge completion

- Multiple groups supported — a user can belong to several groups simultaneously

- Group admin moderation — remove members and manage group content

### Content & Discovery

- Featured shop of the week on the home screen

- Editorial articles: history of pie and mash, interviews with shop owners

- 'Did you know?' daily facts about pie and mash culture

- Shop search by region, town, or postcode

- Filters: open now, has parking, has seating, takeaway available

- 'Hidden gems' — highly rated but lesser-known shops

## 3.2 Badge & Achievement System

Badges are a key engagement driver. Below is a proposed tiered badge taxonomy:

| Category | Badge Name | Criteria |
| --- | --- | --- |
| First Visit | 🥧 The First Bite | Check in to your very first shop |
| First Visit | 🏠 Regular | Visit the same shop 5 times |
| First Visit | 🌟 Loyal Patron | Visit the same shop 20 times |
| Quantity | 🗺️ Explorer | Visit 5 different shops |
| Quantity | 🚶 Journeyman | Visit 10 different shops |
| Quantity | 🎖️ Connoisseur | Visit 25 different shops |
| Quantity | 👑 Pie Master | Visit 50 different shops |
| Quantity | 🏆 Pie Legend | Visit every shop in the directory |
| Regional | 🏙️ East Ender | Visit 3 shops in East London |
| Regional | 🌍 Nationwide | Visit shops in 5 different regions |
| Regional | 🇬🇧 Grand Tour | Visit shops in every UK region |
| Social | 📸 Photographer | Upload 10 photos to the community gallery |
| Social | 🤝 Pie Pal | Complete a Pie Pal challenge |
| Seasonal | 🎄 Winter Warmer | Check in during December |
| Seasonal | ☀️ Summer Treat | Check in during July or August |
| Speed | ⚡ Pie Dash | Visit 3 shops in one day |
| Group | 👥 Team Player | Complete your first group challenge |
| Group | 🏅 Group Champion | Finish 1st in 3 group challenges |
| Group | 🎯 Challenge Setter | Create and complete a custom group challenge as admin |

# 4. Technology Stack

The following technology choices prioritise: cross-platform code reuse, rapid development, a strong free-tier backend, and long-term scalability.

| Layer | Technology & Rationale |
| --- | --- |
| Mobile Framework | React Native (Expo) — single codebase for iOS & Android, large ecosystem, OTA updates |
| Language | TypeScript — type safety, better tooling, fewer runtime errors |
| Navigation | React Navigation v6 — stack, tab, and drawer navigators |
| Backend / Database | Supabase — PostgreSQL database, real-time subscriptions, Auth, Storage for images. Generous free tier. Open source. |
| Authentication | Supabase Auth — email/password, Apple Sign-In, Google OAuth |
| Image Storage | Supabase Storage with CDN — shop photos and user-uploaded images |
| Push Notifications | Expo Notifications + Supabase Edge Functions — badge unlocks, challenge alerts |
| Maps | React Native Maps — cross-platform map rendering |
| Location Services | Expo Location — GPS check-in verification, nearby shops |
| Directions | Deep links to Apple Maps / Google Maps native apps |
| State Management | Zustand — lightweight, simple global state |
| Data Fetching | TanStack Query (React Query) — caching, background refresh, offline support |
| Offline Support | WatermelonDB — local SQLite for offline shop browsing |
| Analytics | PostHog (self-hostable) or Expo Analytics — feature usage tracking |
| App Store | Expo Application Services (EAS) — build and submit pipeline |
| CMS / Admin | Supabase Studio + custom React admin dashboard for shop editors |

# 5. Data Architecture (Supabase)

The following core tables will be defined in Supabase PostgreSQL. Row Level Security (RLS) will be enabled on all user-facing tables.

## 5.1 Core Tables

### shops

- id (uuid, PK)

- name (text)

- slug (text, unique)

- description (text)

- address_line1, address_line2, city, postcode (text)

- latitude, longitude (float8)

- phone, website, email (text, nullable)

- founded_year (int, nullable)

- opening_hours (jsonb) — structured per day

- price_range (int 1-4)

- is_active (boolean)

- features (jsonb) — e.g. {takeaway: true, seating: true, parking: false}

- created_at, updated_at (timestamptz)

### shop_photos

- id (uuid, PK), shop_id (FK → shops)

- storage_path (text) — Supabase Storage path

- caption, credit (text, nullable)

- is_primary (boolean)

- uploaded_by (FK → auth.users, nullable)

- created_at (timestamptz)

### profiles (extends auth.users)

- id (uuid, PK, FK → auth.users)

- username, display_name, avatar_url (text)

- bio (text)

- total_points (int)

- total_visits, unique_shops_visited (int)

- created_at (timestamptz)

### checkins

- id (uuid, PK)

- user_id (FK → profiles), shop_id (FK → shops)

- checked_in_at (timestamptz)

- latitude, longitude (float8) — user's GPS at time of check-in

- photo_url (text, nullable)

- notes (text, nullable)

- points_earned (int)

### badges

- id (uuid, PK), slug (text, unique), name, description, icon_url (text)

- category (text), criteria_type (text), criteria_value (int)

- is_active (boolean)

### user_badges

- id (uuid, PK), user_id (FK), badge_id (FK)

- awarded_at (timestamptz)

### challenges

- id, title, description, criteria (jsonb), points_reward

- start_date, end_date, is_active

- scope — 'global' for app-wide challenges, 'group' for group-specific

- group_id (FK → groups, nullable) — set when scope is 'group'

- created_by (FK → profiles) — for group challenges, must be group admin

### groups

- id (uuid, PK), name, description (text)

- invite_code (text, unique) — short shareable code for joining

- created_by (FK → profiles)

- created_at, updated_at (timestamptz)

### group_members

- id (uuid, PK), group_id (FK → groups), user_id (FK → profiles)

- role (text) — 'admin' or 'member'

- joined_at (timestamptz)

### group_messages

- id (uuid, PK), group_id (FK → groups), user_id (FK → profiles)

- body (text)

- created_at (timestamptz)

## 5.2 Supabase Edge Functions

- award-badges — triggered after check-in insert; evaluates all badge criteria

- calculate-points — updates profile.total_points after each check-in

- send-notification — push notification on badge unlock or challenge completion

- nearby-shops — geospatial query using PostGIS for shops within X km

- group-challenge-notify — notifies group members when a challenge is created or completed

- evaluate-group-challenges — checks group challenge completion after each check-in

# 6. App Screens & User Experience

## 6.1 Navigation Structure

- Tab 1: Home — feed, featured shop, recent activity, daily fact

- Tab 2: Discover — map view + list view, search and filters

- Tab 3: Check In — quick check-in flow (GPS, photo, note)

- Tab 4: My Journey — visit history, badges, stats, profile

- Tab 5: Community — leaderboard, friends feed, challenges, groups

## 6.2 Key Screens

- Onboarding: 3-screen intro with value proposition + sign-up / sign-in

- Shop Detail: hero photo, gallery, info tabs (Details / Menu / History)

- Map: full-screen map, cluster pins, bottom sheet shop preview

- Check-In Flow: GPS confirmation → photo capture → note → submit → badge celebration

- Badge Collection: grid of earned/locked badges with progress indicators

- Leaderboard: weekly / all-time tabs, regional filter

- Profile: avatar, stats, visit map, badge showcase, social links

- Admin (web): Supabase Studio + custom dashboard for adding/editing shops

- Groups: create/join group, member list, group leaderboard, group activity feed, group chat

- Group Challenges: admin screen to create a challenge (title, criteria type, shop list, deadline)

- Group Challenge Detail: live progress tracker showing each member's status

# 7. Project Phases & Delivery Roadmap

## Phase 1 — Foundation (Weeks 1–4)

Goal: Core infrastructure and basic shop directory.

- Set up Expo + TypeScript project and repository

- Configure Supabase project, schema, and RLS policies

- Implement authentication (email + social OAuth)

- Build shop listing and detail screens

- Integrate React Native Maps with shop pins

- Implement basic location services (find near me)

- Build Supabase Storage image pipeline for shop photos

- Seed initial database with London shops

## Phase 2 — Gamification (Weeks 5–8)

Goal: Check-in system, badges, points.

- Build GPS-verified check-in flow with photo capture

- Implement points engine via Supabase Edge Function

- Build badge award logic and all initial badges

- User profile screen with stats and badge collection

- Visit history list

- Push notifications for badge unlocks

## Phase 3 — Discovery & Social (Weeks 9–12)

Goal: Rich discovery features and social layer.

- Search, filters, and postcode-based search

- Community photo uploads

- Friends / follow system

- Activity feed

- National leaderboard

- Friend groups — create, invite, and manage groups

- Group admin challenge creation flow

- Group leaderboard and activity feed

- Group chat

## Phase 4 — Content & Polish (Weeks 13–16)

Goal: Editorial content, challenges, and app store readiness.

- Weekly and seasonal challenges system

- Featured shop of the week (admin-driven)

- Editorial articles / blog

- Offline mode with WatermelonDB sync

- Accessibility audit (VoiceOver / TalkBack)

- Performance optimisation and image lazy loading

- App Store and Google Play submission

## Phase 5 — Growth (Post-Launch)

- Apple Watch companion app — quick check-in from wrist

- AR viewfinder — point camera at street to discover nearby shops

- Shop owner portal — claim and manage your own listing

- Event listings — special evenings, history tours

- Merchandise integration — earn discount codes at partner shops

- Android Widget — nearest open shop on home screen

# 8. Content Management

Shop data will be managed via a combination of Supabase Studio (for the development team) and a custom lightweight React web admin dashboard built for non-technical editors.

## 8.1 Admin Dashboard Features

- Add, edit, and archive shop listings

- Upload and reorder shop photos

- Manage opening hours with a visual schedule builder

- Approve or reject user-submitted photos

- Create and schedule challenges

- Set featured shop of the week

- View analytics: active users, check-ins per shop, top-rated shops

## 8.2 Group Admin Controls

Within the app, any user who creates a group automatically becomes its admin. The group admin has the following capabilities:

- Create custom group challenges — define the challenge name, description, criteria type (first check-in, most visits, complete a shop list), and deadline

- Manage challenge shop lists — curate a specific set of shops members must visit to complete the challenge

- Set points rewards for group challenge completion

- Edit or cancel an active group challenge

- View real-time progress of all members against the challenge

- Invite new members via a unique group invite link or in-app username search

- Remove members from the group

- Transfer admin role to another member

- Delete the group (with confirmation)

## 8.3 Community Moderation

- User-reported content queue

- Automated profanity filtering on comments

- Trust score system — higher-trust users' photos auto-approved

# 9. Additional Compelling Features

## 9.1 Heritage & Cultural Value

- 'Endangered Shops' section — shops at risk of closing, drive footfall

- Shop history cards — archive photos, founding story, famous customers

- 'Eel of Approval' — curated list of must-visit heritage shops

- Partnership with Museum of London for archival content

## 9.2 Personalisation

- 'My Pie Map' — personalised UK map showing visited vs unvisited shops

- Visit anniversary reminders ('You first visited M. Manze 1 year ago!')

- Recommended shops based on visit history and location

- Customisable profile themes unlocked by badge milestones

## 9.3 Accessibility & Inclusivity

- Full VoiceOver and TalkBack screen reader support

- High contrast mode

- Accessibility filter — find shops with step-free access, wide aisles

- Dietary information where available (gluten-free pastry, vegan options)

## 9.4 Monetisation Options (Future)

- 'Pie Passport' premium tier — exclusive badges, ad-free, early access features

- Shop owner verified listings with premium placement

- Branded challenges sponsored by traditional food suppliers

- Merchandise shop (branded tote bags, enamel pin badges)

# 10. Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Incomplete shop data — hard to find all shops | High | Community submissions + manual research + pie & mash enthusiast groups |
| GPS spoofing for false check-ins | Medium | Cross-reference against known shop coordinates, flag outliers |
| Shops closing without notice | Medium | Community reporting, regular data review, 'report closure' button |
| Low initial user base | High | Partner with London pie & mash communities, press coverage on BBC Food |
| App Store review rejection | Low | Follow Apple & Google guidelines strictly, no external payment links at launch |
| Supabase free tier limits | Low | Monitor usage, upgrade to Pro ($25/mo) at ~500 MAU |

# 11. Next Steps

To kick off the project, the following immediate actions are recommended:

- Create a GitHub repository with Expo + TypeScript starter template

- Set up Supabase project and define the initial schema with RLS policies

- Compile an initial seed dataset of 30–50 London pie and mash shops

- Design core UI components in Figma (shop card, map pin, badge, check-in flow)

- Register Apple Developer and Google Play Console accounts

- Set up a community channel (Discord or Facebook Group) for early enthusiasts to contribute shop data

- Begin Phase 1 development sprint

🥧  Preserving a Great British Tradition, One Visit at a Time  🥧